## Slide 1
SWA Team Meeting – Action Items
MSSL
10th October 2019
Department of Space and Climate Physics
Mullard Space Science Laboratory

## Slide 2
 | Action | Responsible | Comments
1 | Produce an SWA commanding document. This will outline the entire SWA commanding process from top level SWT to IOR delivery to SOC | MSSL (CA+GW) | In progress – major changes taking place at present in procedures
2 | Sensors to provide a list of TM integrity checks during raw data ingestion of EDDS data | HIS, PAS, EAS | Raw data checks: packet order? checksums? Use these, close this
Actions from Sept 2017 meeting

## Slide 3
 | Action | Responsible | Comments
1 | Investigate the TM(5,2) overrun packets | MSSL/Airbus | See DPU ppt. NRB about this on Mon, testing to be done perhaps Nov
2 | Investigate dropped packets (HIS spotted) | HIS | We’ve not seen any missing packets. At last team meeting Mark said HIS were checking it there and then not seen any lately (Chad checks this and has been quiet)
Actions from September 2018 meeting

## Slide 4
 | Action | Responsible | Comments
1 | Jim to supply HIS LL data checks that will need to be incorporated into LL s/w | Jim | Jim to supply inputs, as discussed earlier change ‘checks’ as it’s not checks
2 | PAS to supply input for a procedure to run CEM calibration | PAS | Will be stop science, run cal mode, start science probably
3 | PAS to create a SOOP kitchen block that has PAS going into burst mode four times every hour | PAS | They are also inventing a way to create more data for the high data rate phase – do we need commanding for that?
Actions from March 2019 meeting